MAGE ID

Construction Operating System for the Modern GC

Three-Year Business Projection & Strategic Plan

May 2026 — April 2029

Prepared: May 6, 2026

Built by a 25-year general contractor with input from 100+ contractors

# Executive Summary

This plan projects MAGE ID's growth from launch (May 2026) through April 2029. Numbers use real industry benchmarks for residential-construction SaaS — conversion rates, churn, CAC ranges — combined with the cost structure verified during the May 2026 pre-launch audit (margin floors of 61%/58%/53% at the Pro, Business, and Enterprise tiers respectively).

Three scenarios are presented. The realistic case is the default plan; conservative is what happens with organic-only marketing; optimistic requires either funding or a viral moment.

BOTTOM LINE

| Year | Conservative | Realistic | Optimistic |
| --- | --- | --- | --- |
| Y1 paying users (EOY) | 200 | 500 | 1,200 |
| Y1 ARR | $128K | $330K | $790K |
| Y2 paying users (EOY) | 800 | 2,000 | 5,000 |
| Y2 ARR | $525K | $1.31M | $3.3M |
| Y3 paying users (EOY) | 2,500 | 6,000 | 15,000 |
| Y3 ARR | $1.65M | $3.9M | $9.8M |
| Y3 net margin | 32% | 37% | 44% |
| Y3 net takehome | $528K | $1.45M | $4.3M |

The realistic path is your default plan. Conservative is what happens if you only do organic and word-of-mouth. Optimistic requires either funding or a viral moment.

PRICING REALITY — APPLE TIER CAP

Apple's standard subscription pricing tiers cap at $999.99 per period. The original plan called for Enterprise Annual at $1,499.99/yr, but that tier is not available in App Store Connect without applying for custom pricing (a multi-week process with Apple support). Enterprise Annual was therefore set to $999.99/yr — the highest standard tier — which equates to ~$83.33/mo effective (44% off vs $149.99 × 12). This is a stronger annual discount than originally planned and a stronger marketing hook ("over 5 months free when billed annually").

Financial impact on this projection: ~3% lower revenue across all years vs the original $1,499.99 plan, because Enterprise represents only ~3% of total user-revenue (10% of users × 30% on annual). All Y1/Y2/Y3 ARR figures in this document reflect the $999.99 Apple-capped Annual price.

# 1. Product-Market Fit Reality Check

You are shipping into a market with these characteristics:

### Working in your favor

- Real founder credibility — 25+ years field experience as a GC plus structured input from 100+ working contractors. Rare in construction SaaS, where most apps are built by ex-tech people who toured a job site once.

- Mature product at launch — shipping with 75+ audited features. Most v1.0 SaaS launches with 15.

- Underserved middle of the market — Buildertrend ($300+/mo, bloated) on one side; Project Proctor ($20/mo, basic) on the other. Nothing well-positioned in between.

- Stripe Connect already wired — payment volume is monetizable from day one. Competitors have to build this; you have it.

- Free tier removes the trial-friction objection. "Use it on your current job, no card required."

### Working against you

- Construction GCs are slow buyers — 30-90 day evaluation cycles vs. 7-14 for typical SaaS.

- Word-of-mouth is the dominant residential-GC channel — slow ramp in Y1, accelerates in Y2-Y3 once the customer base hits 200+.

- Mobile-first means App Store dependency. Apple/Google take 30% on first-year subscriptions (drops to 15% after Y1 for renewing users).

- Single-founder bandwidth caps the marketing throughput in Y1.

- No external funding mentioned — every dollar of marketing comes from revenue or pocket.

# 2. Market Sizing

### TAM / SAM / SOM — US residential construction

| Tier | Definition | Size |
| --- | --- | --- |
| TAM | All US licensed GCs / remodelers / custom builders | ~750,000 |
| Active SAM | Running 1-50 projects, will pay for software | ~150,000 |
| Reachable SOM (3 yr) | Will hear of MAGE and consider buying | ~30,000 |
| Realistic capture | 5-20% of SOM over three years | 1,500–6,000 |

### Competitive context

- Buildertrend: ~50,000 paying customers, 15-year head start, $200M+ revenue.

- BuildBook: ~5,000-10,000 customers, 5-year company.

- CompanyCam: ~75,000 customers, narrower scope (photos only), lower price.

- Procore: enterprise tier, ~10,000 customers but high ACV.

- Project Proctor: 380 downloads, just launched (May 2 2026).

Realistic three-year ceiling: 6,000 paying customers — about 4% of active SAM and ~12% of CompanyCam's current scale. Achievable for a product with this depth.

# 3. Marketing & Customer Acquisition Strategy

Channel-by-channel realism. This is where most projections lie. The numbers below are honest about which channels work for residential GCs and which don't.

### Channel mix

| Channel | CAC | Ramp | Volume | Y1 priority |
| --- | --- | --- | --- | --- |
| Word-of-mouth from customers | ~$0 | 6-12 mo | High at scale | Build for it |
| Long-form YouTube content | $40-80 | 6-12 mo | Very high | Start week 1 |
| TikTok / Instagram Reels | $30-60 | 3-6 mo | Very high | Start week 1 |
| SEO long-tail content | $50-100 | 9-18 mo | Steady | Start week 2 |
| Reddit / forum presence | $20-40 | 3-6 mo | Medium | Daily |
| Cold email to scraped GC list | $80-150 | Immediate | High | M3+ |
| Google Ads (competitor names) | $200-400 | Immediate | Medium | M6+ |
| Meta ads (lookalikes) | $300-500 | Need 200+ customers | High | M9+ |
| Trade shows | $500-1000 | Per event | Med-High | Y2 booth |
| Houzz Pro / Angi sub directory ads | $300-600 | Immediate | Medium | Y2 |
| Referral program (give/get a month) | ~$30 | 6 mo | High | M2 |
| Podcast guest appearances | Free | 2-3 wks/episode | Medium | M2-M6 |
| LinkedIn outbound DMs | Time-cost | Immediate | Low-medium | Daily 30 min |

### Recommended Y1 monthly cadence

- Daily: 30 minutes of LinkedIn DMs to residential GC owners. Goal: five conversations and one demo per day.

- Weekly: one long-form YouTube video (15-20 min). Topic: "Quoting a kitchen reno in 8 minutes with AI" — show MAGE doing it on a real job.

- Weekly: three short-form TikToks/Reels cut from the YouTube content.

- Bi-weekly: one SEO blog post targeting long-tail queries ("AIA G702 vs G703 explained", "Free closeout binder template", etc.).

- Always: r/Construction and r/GeneralContractor — three to five helpful comments per day, never spammy.

- Outreach: pitch yourself to five podcast hosts per week (Modern Craftsman, Builder Funnel, The Construction Brothers).

### Realistic Y1 month-by-month conversion forecast

| Month | Free signups | Paid conversions | Cumulative paid (after 5%/mo churn) |
| --- | --- | --- | --- |
| 1 | 50 | 5 | 5 |
| 2 | 100 | 15 | 19 |
| 3 | 200 | 25 | 42 |
| 4 | 300 | 40 | 79 |
| 5 | 400 | 50 | 124 |
| 6 | 500 | 60 | 178 |
| 7 | 600 | 70 | 240 |
| 8 | 700 | 75 | 304 |
| 9 | 800 | 80 | 372 |
| 10 | 900 | 85 | 442 |
| 11 | 1,000 | 90 | 518 |
| 12 | 1,100 | 95 | ~500 (post-churn) |

Note on churn: this model assumes 5%/mo (industry typical for SMB construction SaaS is 4-7%). That is why "cumulative paid after churn" is lower than the sum of monthly conversions.

# 4. Unit Economics

Numbers come from the audit's margin-floor work, applied to a realistic post-Y1 tier mix.

### Revenue per paying user

- Tier mix assumption (after Y1 stabilizes): 65% Pro · 25% Business · 10% Enterprise.

- Blended ARPU when all-monthly: 0.65 × $29 + 0.25 × $79 + 0.10 × $149.99 = $52.60/mo.

- Annual discount per tier: Pro/Business ~17% off, Enterprise ~44% off (Apple's $999.99 cap on Annual = $83.33/mo effective).

- 30% choose annual: blended monthly ARPU drops to ~$48.60/mo = $583/yr per user.

### Cost per paying user (per month)

| Cost | Pro | Business | Enterprise |
| --- | --- | --- | --- |
| Gemini AI (typical use) | $3.50 | $10.00 | $22.00 |
| Supabase storage / compute | $0.25 | $0.50 | $1.00 |
| Resend email | $0.10 | $0.20 | $0.30 |
| RevenueCat (1% of payment) | $0.29 | $0.79 | $1.50 |
| Push (Expo) | $0.05 | $0.10 | $0.20 |
| Variable cost | $4.19 | $11.59 | $25.00 |
| App Store fee Y1 (30%) | $8.70 | $23.70 | $45.00 |
| App Store fee Y2+ (15%) | $4.35 | $11.85 | $22.50 |

### Gross margin per user

| Tier | Y1 (30% store fee) | Y2+ (15% store fee) |
| --- | --- | --- |
| Pro $29/mo | $16.11 (56%) | $20.46 (71%) |
| Business $79/mo | $43.71 (55%) | $55.56 (70%) |
| Enterprise $150/mo | $80.00 (53%) | $102.50 (68%) |

Blended Y1 gross margin: ~55%. Blended Y2+ gross margin: ~70%.

### LTV : CAC

- Average customer lifetime: 20 months at 5%/mo churn.

- LTV (Y2+ blended): $52 × 20 × 70% margin ≈ $728 per customer.

- Target CAC: $240 (3:1 LTV:CAC).

- Acceptable CAC ceiling: $360 (2:1).

- Healthy CAC budget per acquired user: $200-300.

# 5. Three-Year Financial Projection — Realistic Scenario

## Year 1 (May 2026 — April 2027)

| Metric | Value | Notes |
| --- | --- | --- |
| Paying users (EOY) | 500 | After 5%/mo churn |
| Free users (EOY) | ~5,000 | 10% of cumulative signups |
| Avg paying users (year-avg) | ~250 | Ramp curve |
| Avg ARPU | $48.60/mo | Tier mix above (Apple-cap adjusted) |
| Gross revenue | $145,800 | $48.60 × 250 × 12 |
| App store fees (~30%) | -$43,740 | Mostly Y1 new subs |
| Variable costs (AI, infra, RC) | -$18,000 | Avg $6/user/mo |
| Gross profit | $84,060 | 58% gross margin |
| Marketing spend | -$30,000 | Heavy SEO / content |
| Tools (Sentry, PostHog, Plausible) | -$3,600 | $300/mo |
| Founder salary | -$60,000 | Below market — survival mode |
| Y1 net | -$9,540 | ~Breakeven |
| Y1 ending ARR | $330,000 | Run-rate at EOY |

## Year 2 (May 2027 — April 2028)

| Metric | Value | Notes |
| --- | --- | --- |
| Paying users (EOY) | 2,000 | 4× from Y1 — referral compounds |
| Avg paying users | ~1,200 |  |
| Avg ARPU | $50.40/mo | Slight uplift as Business mix grows |
| Gross revenue | $725,760 |  |
| App store fees (~22% blended) | -$159,700 | Renewal subs at 15% |
| Variable costs | -$93,600 | $6.50/user/mo |
| Gross profit | $472,460 | 65% margin |
| Marketing spend | -$130,000 | Paid ads + trade show |
| Stripe processing on platform fees | +$12,000 | 1% of payment volume |
| Tools + infra | -$8,400 |  |
| Hire: part-time content/community | -$48,000 | $4K/mo |
| Founder salary | -$120,000 | Real salary |
| Y2 net | +$178,060 |  |
| Y2 ending ARR | $1,310,000 |  |

## Year 3 (May 2028 — April 2029)

| Metric | Value | Notes |
| --- | --- | --- |
| Paying users (EOY) | 6,000 | 3× Y2 — compound year |
| Avg paying users | ~3,800 |  |
| Avg ARPU | $54.20/mo | Apple-cap adjusted; Enterprise share grows |
| Gross revenue | $2,471,520 |  |
| App store fees (~18% blended) | -$444,900 | Most subs renewing at 15% |
| Variable costs | -$320,000 | $7/user/mo (heavier AI users) |
| Gross profit | $1,706,620 | 69% margin |
| Stripe platform fee revenue | +$60,000 | $6M payment volume × 1% |
| Marketing spend | -$330,000 | Full team + trade shows + paid |
| Tools + infra | -$15,000 |  |
| Hires (2 FT: support + content/sales) | -$220,000 |  |
| Founder salary | -$180,000 | Market rate |
| Y3 net | +$1,021,620 | 37% net margin |
| Y3 ending ARR | $3,902,400 |  |

## Three-year cumulative — Realistic scenario

| Cumulative gross revenue | $3.34M |
| --- | --- |
| Cumulative gross profit | $2.26M |
| Cumulative marketing spend | $490K |
| Cumulative founder salary | $360K |
| Cumulative net (after all costs) | $1.19M |
| EOY3 ARR | $3.9M |

# 6. Conservative & Optimistic Scenarios

## Conservative — organic only, no paid ads

|  | Y1 | Y2 | Y3 |
| --- | --- | --- | --- |
| Paying users (EOY) | 200 | 800 | 2,500 |
| ARR | $130K | $540K | $1.68M |
| Net (after founder $60K-$120K-$180K) | -$25K | +$50K | +$540K |

You hit this if:

- You only do content + word-of-mouth (no paid acquisition).

- You don't do trade shows.

- Marketing spend stays under $20K/yr.

## Optimistic — funding or viral moment

|  | Y1 | Y2 | Y3 |
| --- | --- | --- | --- |
| Paying users (EOY) | 1,200 | 5,000 | 15,000 |
| ARR | $810K | $3.4M | $10.1M |
| Net (after team scale, $1M+ marketing Y3) | -$80K | +$650K | +$4.4M |

You hit this if:

- You raise $500K-$1M in Y1 to fund acquisition.

- You hit a viral moment on TikTok or a podcast appearance.

- A large GC association (NAHB, NARI) endorses MAGE.

# 7. The Critical Y1 Milestones

These are the gates that determine which scenario you land in. Track each weekly.

| Month | Milestone | Threshold |
| --- | --- | --- |
| M1 | First 25 paying users | 25 |
| M3 | First $5K MRR | 100 paying users |
| M3 | First public Pro→Business upgrade | Validates pricing |
| M6 | First customer-referred customer | Network kicks in |
| M6 | First case study published | Social proof flywheel |
| M9 | First 250 paying users | On track for realistic |
| M9 | <5% monthly churn for 2 months running | PMF confirmed |
| M12 | EOY 500 paying users + $30K MRR | Realistic scenario achieved |
| M12 | LTV:CAC ≥ 3:1 from any single channel | Channel scales |

### Decision tree at M9

- < 150 paying users → tracking conservative; cut marketing spend, double down on content.

- 150-400 paying users → realistic path holding.

- > 500 paying users → consider raising capital or accelerating hiring.

# 8. Operating Cost Audit

### Monthly recurring costs at scale (Y3, 6,000 paying users)

| Category | Cost / mo | Notes |
| --- | --- | --- |
| Supabase Pro + scaling | $200-500 | Database, auth, edge functions |
| Gemini API | $25,000 | 6,000 users × $4.20 avg |
| RevenueCat | $1,200 | 1% of subscription volume |
| Stripe Connect | $0 | Net positive (revenue source) |
| Resend (email) | $400 | Transactional + digests |
| Push notifications (Expo) | $200 |  |
| App Store / Play fees | $38,000 | 18% blended |
| Sentry, PostHog, Plausible, Linear, Slack, Notion | $400 |  |
| Domain, Cloudflare, etc. | $50 |  |
| Total infra (monthly) | ~$66,000 | $4.4M annual gross → $2.85M after fees |

### Founder + team plan, by year

| Year | Founder | Team |
| --- | --- | --- |
| Y1 | $60K (survival) | None |
| Y2 | $120K (real salary) | 1 part-time content/community ($48K) |
| Y3 | $180K (market rate) | 2 FT hires ($220K) — support + sales/content |

# 9. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| High Y1 churn (>7%/mo) | Medium | Severe | Onboarding investment; email cadence; "stuck point" intervention at M2. |
| Buildertrend or Procore launches AI estimating | High | Medium | You are already shipped — be 6 months ahead. Keep velocity. |
| App Store rejects an update | Medium | Medium | Stripe Connect / payment-link compliance is the most likely flag — verify Apple guidelines pre-launch. |
| Gemini price hike or API change | Medium | Medium | Cap math has 50%+ margin floors; can absorb 30% price increase. Multi-vendor backup ready (Anthropic, OpenAI). |
| Founder burnout (single-founder risk) | High | Severe | Y2 part-time content hire is non-negotiable. $48K is cheaper than burnout-driven shutdown. |
| Project Proctor catches up on features | Medium | Low | They have to build estimating, takeoff, AIA, marketplace, payments, EVM — multi-year gap. |
| Construction recession | Low-Med | Severe | Subs free + free tier softens this. GCs in distress keep MAGE because it is cheap. Buildertrend at $400/mo loses these users; you don't. |
| Apple raises App Store cut to 35% | Low | Medium | Encourage web subscriptions (RC web SDK already wired). Web has no store fee. |

# 10. KPIs to Track Weekly

These metrics tell you which scenario you are in faster than waiting for ARR to reveal it.

### Acquisition

- Free signups per week

- Paid conversions per week

- Paid conversion rate (paid / free signups, last 30d cohort)

- CAC by channel

- Free-to-paid percentage (your trial proxy, since there is no card-up-front trial)

### Retention

- Monthly logo churn

- Monthly revenue churn (separate metric — upgrades offset churn)

- DAU/WAU ratio (engagement)

- Days-to-first-AI-estimate after signup (correlates with retention)

### Expansion

- Pro → Business upgrade rate (target: 3-5%/mo)

- Business → Enterprise upgrade rate (target: 1-2%/mo)

- Net Revenue Retention (target: 100%+ by Y2)

### Money

- MRR

- ARR

- Burn rate (monthly net)

- Months of runway (cash on hand / monthly burn)

# 11. First-90-Day Action Plan

## Week 1 (post-launch)

- Ship the OTA + Enterprise tier setup.

- Record 5 short videos — one per major feature, for TikTok/Reels.

- Write a LinkedIn launch post — lead with the 25 years + 100 contractors story.

- DM 30 GCs you already know personally.

- Set up basic analytics (PostHog free tier) — track signup → first project → first AI estimate.

## Weeks 2-4

- Daily: 1 long-form post on LinkedIn + 1 short Reel/TikTok.

- Weekly: 1 YouTube video (15-20 min, real workflow walkthrough).

- Weekly: 1 SEO blog post on a long-tail keyword.

- Reach out to 5 podcast hosts for guest appearances.

- Set up Stripe / RevenueCat dashboard alerts so you see every signup live.

## Months 2-3

- First 3 customer case studies (interview, write, publish, share).

- Launch referral program (1 month free for both sides on Pro; 2 for Business).

- First podcast episode aired.

- Hit 100 paying users — first lock-in goal.

## Months 4-6

- First Google Ads campaign ($1.5K/mo on "Buildertrend alternative").

- Apply to NAHB IBS / NARI vendor lists.

- First trade publication article ("Building a construction app from 100 GCs' input").

- First 250 paying users.

# 12. Bottom Line

Realistic three-year outcome: $3.9M ARR, 6,000 customers, $1.19M cumulative net profit.

Achievable as a single founder with a $30-130K/yr marketing budget, no funding, doing focused content + cold outbound + referral, with one part-time hire starting in Year 2.

### The single biggest variable is monthly churn

- 5%/mo → realistic scenario.

- 3%/mo → optimistic scenario.

- 7%/mo → conservative scenario.

### Two things move churn the most

- Onboarding moment-of-truth — does the user complete their first AI estimate or first invoice within 7 days of signup? Build the email sequence and in-app nudge that drives this.

- The 90-day stick — users who stay 90 days have 3× lower lifetime churn. Content marketing in Months 2-3 should over-index on educating active users (not just acquiring new ones).

Get those two right, and the rest of the model takes care of itself.

— END OF PROJECTION —